PulseEDU New School Onboarding Playbook Step-by-step setup for Hall Pass and PBIS — in order, with verification checks.

Step-by-step setup for a new school, focused on Hall Pass and PBIS. Follow the steps in order — later steps depend on earlier ones. Each step says where it lives in the app and how to verify it worked before go-live.

Log in with a School Admin account for that school before starting. Some features must first be enabled at the district (SuperUser) level before the school toggle will work.

# Phase 1 — School Foundations (do these first)

Step 1: School basics: timezone and first day of school

Settings → School Settings. Confirm the school's timezone — timers, overdue alerts, and daily windows all run on school time.

Set the First Day of School date. Year-to-date reports (tardies, hall pass history, PBIS points) count from this date.

✓ Verify before moving on: The date and timezone shown match what the school gave you.

Step 2: Feature switchboard

Settings → School Features. Turn ON: Hall Passes, Tardy Pass (if used), PBIS, School Store / Classroom Store (if used), and anything else in scope.

If a toggle is missing or won't turn on, the district (SuperUser) side hasn't enabled it — fix that first.

Anything that emails families is OFF by default on purpose. Only turn those on when the school is ready.

✓ Verify before moving on: Each enabled feature's page appears in the sidebar and loads without a blank screen.

Step 3: Bell schedule

Settings → Bell Schedule. Enter the school's regular day schedule (period names, start/end times), plus early-release / activity variants if provided.

Mark the regular schedule as the default. The default schedule drives period-aware features and lost-instruction-time reporting.

✓ Verify before moving on: Today's current period shows correctly when you look at period-aware pages.

Step 4: Import staff (teachers with rooms)

Settings → Data Management → staff/teacher import, or add staff by hand in Staff & Roles.

Every teacher needs: name, school email, and their ROOM. The room on the teacher's record is what the kiosk uses — a kiosk activated by that teacher belongs to that room.

Match by email when bulk importing — names are not unique and ambiguous names will come back unmatched. If the CSV came from Excel, that's fine; the importer handles it.

Assign roles: who is Admin, Guidance Counselor, Core Team (Behavior Specialist, MTSS/PBIS Coordinator). These control who can edit safety plans, see school-wide reports, etc.

✓ Verify before moving on: Spot-check 3 teachers in Staff & Roles: email right, room right, role right.

Step 5: Import students

Settings → Data Management → Rosters. Needs student SIS ID, first/last name, and grade at minimum; parent contact columns if the school uses family features.

The student ID on badges and kiosks is the LOCAL SIS number (the one students know), so make sure the file uses the school's real SIS IDs.

✓ Verify before moving on: Pick 3 students and find them on a Teacher Roster page and in the Student Finder.

# Phase 2 — Hall Pass Setup

Step 6: Rooms and destinations

Settings → Locations / Pass Destinations. Confirm the room list matches the building: classrooms, restrooms, front office, clinic, guidance, etc.

Mark which locations are valid pass DESTINATIONS and which are hidden. Restrooms are round-trip passes (student returns); everything else is one-way (student checks in at the destination).

✓ Verify before moving on: Creating a test pass shows the destination list the school expects — nothing missing, nothing extra.

Step 7: Restroom assignments per teacher (the allowlist)

Settings → Restroom Access / teacher allowlists. This is where 'which restroom should THIS teacher's students use' lives — get this list from the school (see the companion request document).

You can bulk-assign by CSV or auto-assign by hallway/zone. The teacher's allowlist is authoritative: students at that teacher's kiosk only see their allowed restrooms.

Set any destination visibility policies the admin wants (e.g., limit certain restrooms to certain grades or halls).

✓ Verify before moving on: At a test kiosk for Teacher A, only Teacher A's assigned restroom(s) appear.

Step 8: Pass time limits and overdue behavior

Confirm the per-destination time limits (e.g., 4 minutes for restroom). The kiosk screen turns green while out, red when overdue.

Forgotten passes auto-close after the stale window, and overdue alerts notify staff — confirm the school is comfortable with the defaults or adjust.

✓ Verify before moving on: Create a test pass and let it run past the limit: screen goes red, overdue shows in the pass log.

Step 9: Kiosk activation in each classroom

Each teacher activates the kiosk on their classroom device: they open the kiosk from the staff app (QR code two-step) or sign in on the device with their school email and password.

The kiosk takes its room from the teacher's record — so Step 4 room accuracy matters here.

Plan for this as a staff-training moment: 10 minutes per grade-level meeting is usually enough.

✓ Verify before moving on: One pilot classroom runs a full cycle: student scans out → green timer with the big photo → scans back in → pass closes.

Step 10: Student badges

Print student ID badges (barcode/QR uses the local SIS number). The badge is how students scan out/in at the kiosk.

Decide the badge design with the school (house colors show by default if houses are used).

✓ Verify before moving on: A printed badge scans successfully at a kiosk.

Step 11: Safety plans (escort holds)

Safety Plans (sidebar, Behavior & Support). For any student who requires a staff escort: create a plan, set Status to ACTIVE, and answer YES to 'Does this student need an escort?'

Result: that student is blocked at kiosks (neutral message — never mentions a safety plan) and teachers must acknowledge before issuing a pass.

Remember: an Inactive plan does nothing — the editor warns you if escort is Yes but the plan is Inactive.

✓ Verify before moving on: Test with one flagged student: kiosk blocks them, teacher pass shows the acknowledgment warning.

# Phase 3 — PBIS Setup

Step 12: Recognition reasons (positive and negative)

PBIS Hub → reasons. Enter the school's positive point reasons with point values, and the negative/behavior reasons if they log those.

Positive reasons award points; negative entries route through intervention logging — they're separate lists.

✓ Verify before moving on: A test award appears on the student's profile with the right points.

Step 13: Houses (if the school uses them)

PBIS Hub → Houses. Create the houses with names/colors/logos the school provides.

Run bulk house placement to assign students; sibling-pairing options exist if the school wants siblings together.

✓ Verify before moving on: House totals page shows all students distributed; a test point moves the house total.

Step 14: Milestones

PBIS Hub → Milestones. Set the point thresholds and rewards the school wants (certificates, emails home, etc.).

Family-facing milestone emails stay OFF until the school approves the wording and timing.

✓ Verify before moving on: Award a test student past the first threshold and confirm the milestone fires.

Step 15: Stores

School Store: build the catalog (item names, point prices, stock). Add real item photos — students respond to pictures.

Classroom Store: each teacher opts in from their own PBIS Points page; you can walk teachers through it in training.

Family store (if used): confirm the fulfillment crew knows the pick-list workflow.

✓ Verify before moving on: A test redemption deducts points and decrements stock.

# Phase 4 — Go-Live Checks (day before launch)

☐  Log in as a plain TEACHER account: sidebar shows the right pages, no blank screens.

☐  Run one full hall pass cycle in a real classroom, including an overdue.

☐  Kiosk photo appears large on the green/red screen (door-check).

☐  Award and redeem PBIS points end-to-end.

☐  Every escort-required student's plan is ACTIVE (not just saved).

☐  Family-facing email features are set the way the school agreed (usually OFF at launch).

☐  Front office knows the pass log page and how to end a stuck pass.

Tip: onboard with a two-week pilot hallway before school-wide rollout. It surfaces the room-assignment and restroom-mapping mistakes while they're still cheap to fix.