# PulseEDU — Production Migration Report

Change window: July 30, 2026 → August 6, 2026

Prepared for: Production developer / DBA

Purpose: Everything needed to bring the live production environment (separate host + separate database) in line with the current development build — database schema changes, new modules, code surfaces touched, and configuration requirements.

# 1. Executive Summary

Six functional modules were added or significantly changed in this window. All database changes are ADDITIVE (new tables and new columns only — no drops, no renames, no data rewrites), so the migration is low-risk and can be run online before deploying the new application build.

Teacher Roster: New Teacher Roster page with program pills (ESE / 504 / ELL), behavior-support pill, pull-out badge, and plan-update notices.

Behavior Supports: MTSS behavior-supports module (teacher-facing behavior plan translation layer).

Support Meetings: Student Support Meetings module (schedule 504/IEP/MTSS/parent-conference meetings, attendee confirm/decline, structured feedback, reminder emails).

Plan Updates: Plan Updates module (coordinator logs plan changes; teachers acknowledge via the roster pill; reminder emails; coordinator dashboard).

Hall Passes / Kiosk: Hall pass research/reporting module, safety-plan escort enforcement, wrong-kiosk attempt logging, and configurable kiosk pass length.

PBIS / Insights: PBIS point-award controls (adjust toggle, per-award cap) and PBIS Points hub UI; Insights watch-list and student-finder updates; Starter Lists panel.

# 2. How to Migrate (two options)

## Option A — Deploy the build and let it self-migrate (recommended)

The API server runs idempotent schema helpers at boot (ensure* functions in artifacts/api-server/src/seed.ts, invoked from src/index.ts). Every statement uses CREATE TABLE IF NOT EXISTS / ADD COLUMN IF NOT EXISTS, so simply deploying the new build against the production database creates everything in Section 4 automatically on first startup. Verify afterwards with the checklist in Section 7.

## Option B — Pre-apply the SQL manually

If you prefer to run DDL before the deploy (or the DB user the app boots with lacks DDL rights in production), execute the full script in Section 4 with psql. It is idempotent and safe to run more than once.

# 3. All Touched Tables

## 3.1 New tables (7)

| Table | Module | Purpose |
| --- | --- | --- |
| behavior_supports | Behavior Supports | One active behavior-support record per student (behaviors, triggers, responses, replacement behaviors, reinforcement as JSONB lists); archived history kept. |
| support_meetings | Support Meetings | Meeting header: type (504/IEP/MTSS/parent conference), student snapshot, date/time, location, virtual link, organizer, status. |
| support_meeting_attendees | Support Meetings | One row per invited staff member; response (pending/confirmed/declined), reminded_at; UNIQUE (meeting_id, staff_id). |
| support_meeting_feedback | Support Meetings | Structured 6-field teacher feedback; UNIQUE (meeting_id, staff_id). |
| support_meeting_events | Support Meetings | Audit trail of meeting actions. |
| plan_updates | Plan Updates | A logged plan change: plan_type (ese¦504¦ell¦behavior), student snapshot, summary, effective_date, optional meeting link, author. |
| plan_update_recipients | Plan Updates | One row per teacher who must acknowledge; acknowledged_at / reminded_at; UNIQUE (update_id, staff_id). |

## 3.2 Altered tables (3) — new columns only

| Table | New column | Type / default | Purpose |
| --- | --- | --- | --- |
| school_settings | kiosk_pass_minutes | INTEGER NOT NULL DEFAULT 4 | Configurable kiosk self-serve pass length (was hardcoded 4 min). |
| school_settings | pbis_allow_point_adjust | BOOLEAN NOT NULL DEFAULT TRUE | School-wide toggle allowing staff to adjust point amounts on awards. |
| school_settings | pbis_max_points_per_award | INTEGER NOT NULL DEFAULT 10 | Per-award point cap (Core Team exempt). |
| school_settings | first_day_of_school | TEXT (nullable) | Admin-set first day of school; opens hall-pass YTD reporting windows (fallback Aug 1). |
| safety_plans | escort_required | BOOLEAN NOT NULL DEFAULT FALSE | Explicit escort flag; when TRUE the student is blocked from kiosk pass creation and teachers must acknowledge before creating a pass. |
| hall_passes | arrival_attempts | TEXT (nullable JSON array) | Log of refused wrong-kiosk check-in attempts (max 10 per pass). |

# 4. Migration SQL (idempotent — safe to re-run)

Run in a single psql session against the production database. Statement order matters only in that tables precede their indexes; everything is IF NOT EXISTS.

-- ============ Altered tables ============

ALTER TABLE school_settings ADD COLUMN IF NOT EXISTS kiosk_pass_minutes INTEGER NOT NULL DEFAULT 4;

ALTER TABLE school_settings ADD COLUMN IF NOT EXISTS pbis_allow_point_adjust BOOLEAN NOT NULL DEFAULT TRUE;

ALTER TABLE school_settings ADD COLUMN IF NOT EXISTS pbis_max_points_per_award INTEGER NOT NULL DEFAULT 10;

ALTER TABLE school_settings ADD COLUMN IF NOT EXISTS first_day_of_school TEXT;

ALTER TABLE safety_plans ADD COLUMN IF NOT EXISTS escort_required BOOLEAN NOT NULL DEFAULT FALSE;

ALTER TABLE hall_passes ADD COLUMN IF NOT EXISTS arrival_attempts TEXT;

-- ============ Behavior Supports ============

CREATE TABLE IF NOT EXISTS behavior_supports (

id SERIAL PRIMARY KEY,

school_id INTEGER NOT NULL,

student_id TEXT NOT NULL,

is_active BOOLEAN NOT NULL DEFAULT TRUE,

effective_date TEXT,

review_date TEXT,

behaviors JSONB NOT NULL DEFAULT '[]'::jsonb,

triggers JSONB NOT NULL DEFAULT '[]'::jsonb,

responses JSONB NOT NULL DEFAULT '[]'::jsonb,

replacement_behaviors JSONB NOT NULL DEFAULT '[]'::jsonb,

reinforcement JSONB NOT NULL DEFAULT '[]'::jsonb,

updated_by_staff_id INTEGER,

updated_by_name TEXT,

archived_at TIMESTAMPTZ,

created_at TIMESTAMPTZ NOT NULL DEFAULT NOW(),

updated_at TIMESTAMPTZ NOT NULL DEFAULT NOW()

);

CREATE INDEX IF NOT EXISTS behavior_supports_school_idx ON behavior_supports (school_id);

CREATE INDEX IF NOT EXISTS behavior_supports_school_student_idx ON behavior_supports (school_id, student_id);

CREATE UNIQUE INDEX IF NOT EXISTS behavior_supports_current_idx ON behavior_supports (school_id, student_id) WHERE archived_at IS NULL;

-- ============ Support Meetings ============

CREATE TABLE IF NOT EXISTS support_meetings (

id SERIAL PRIMARY KEY,

school_id INTEGER NOT NULL,

meeting_type TEXT NOT NULL,

student_id TEXT NOT NULL,

student_name TEXT NOT NULL,

grade INTEGER,

date TEXT NOT NULL,

start_time TEXT NOT NULL,

end_time TEXT,

location TEXT NOT NULL DEFAULT '',

virtual_link TEXT NOT NULL DEFAULT '',

notes TEXT NOT NULL DEFAULT '',

organizer_staff_id INTEGER NOT NULL,

status TEXT NOT NULL DEFAULT 'scheduled',

created_at TIMESTAMPTZ NOT NULL DEFAULT NOW(),

updated_at TIMESTAMPTZ NOT NULL DEFAULT NOW()

);

CREATE INDEX IF NOT EXISTS support_meetings_school_date_idx ON support_meetings (school_id, date);

CREATE TABLE IF NOT EXISTS support_meeting_attendees (

id SERIAL PRIMARY KEY,

school_id INTEGER NOT NULL,

meeting_id INTEGER NOT NULL,

staff_id INTEGER NOT NULL,

from_schedule BOOLEAN NOT NULL DEFAULT FALSE,

response TEXT NOT NULL DEFAULT 'pending',

responded_at TIMESTAMPTZ,

reminded_at TIMESTAMPTZ,

created_at TIMESTAMPTZ NOT NULL DEFAULT NOW(),

UNIQUE (meeting_id, staff_id)

);

CREATE INDEX IF NOT EXISTS support_meeting_attendees_staff_idx ON support_meeting_attendees (school_id, staff_id);

CREATE TABLE IF NOT EXISTS support_meeting_feedback (

id SERIAL PRIMARY KEY,

school_id INTEGER NOT NULL,

meeting_id INTEGER NOT NULL,

staff_id INTEGER NOT NULL,

academic_performance TEXT NOT NULL DEFAULT '',

strengths TEXT NOT NULL DEFAULT '',

concerns TEXT NOT NULL DEFAULT '',

accommodations TEXT NOT NULL DEFAULT '',

recommendations TEXT NOT NULL DEFAULT '',

additional TEXT NOT NULL DEFAULT '',

created_at TIMESTAMPTZ NOT NULL DEFAULT NOW(),

updated_at TIMESTAMPTZ NOT NULL DEFAULT NOW(),

UNIQUE (meeting_id, staff_id)

);

CREATE TABLE IF NOT EXISTS support_meeting_events (

id SERIAL PRIMARY KEY,

school_id INTEGER NOT NULL,

meeting_id INTEGER NOT NULL,

staff_id INTEGER NOT NULL,

action TEXT NOT NULL,

detail TEXT NOT NULL DEFAULT '',

created_at TIMESTAMPTZ NOT NULL DEFAULT NOW()

);

CREATE INDEX IF NOT EXISTS support_meeting_events_meeting_idx ON support_meeting_events (meeting_id);

-- ============ Plan Updates ============

CREATE TABLE IF NOT EXISTS plan_updates (

id SERIAL PRIMARY KEY,

school_id INTEGER NOT NULL,

plan_type TEXT NOT NULL,

student_id TEXT NOT NULL,

student_name TEXT NOT NULL,

grade INTEGER,

summary TEXT NOT NULL,

effective_date TEXT NOT NULL,

meeting_id INTEGER,

created_by_staff_id INTEGER NOT NULL,

created_at TIMESTAMPTZ NOT NULL DEFAULT now(),

archived_at TIMESTAMPTZ

);

CREATE INDEX IF NOT EXISTS plan_updates_school_student_idx ON plan_updates (school_id, student_id);

CREATE TABLE IF NOT EXISTS plan_update_recipients (

id SERIAL PRIMARY KEY,

school_id INTEGER NOT NULL,

update_id INTEGER NOT NULL,

staff_id INTEGER NOT NULL,

acknowledged_at TIMESTAMPTZ,

reminded_at TIMESTAMPTZ,

created_at TIMESTAMPTZ NOT NULL DEFAULT now(),

CONSTRAINT plan_update_recipients_unique UNIQUE (update_id, staff_id)

);

CREATE INDEX IF NOT EXISTS plan_update_recipients_staff_idx ON plan_update_recipients (school_id, staff_id);

# 5. Code Changes to Deploy

All changes ship in the single application build (pnpm monorepo). The lists below are the pertinent surfaces the production build must include.

## 5.1 Database schema definitions (lib/db)

lib/db/src/schema/behaviorSupports.ts — NEW (behavior_supports)

lib/db/src/schema/supportMeetings.ts — NEW (4 support-meeting tables)

lib/db/src/schema/planUpdates.ts — NEW (plan_updates, plan_update_recipients)

lib/db/src/schema/schoolSettings.ts — 4 new columns (see 3.2)

lib/db/src/schema/safetyPlans.ts — escort_required column

lib/db/src/schema/hallPasses.ts — arrival_attempts column

lib/db/src/schema/index.ts — exports for the new schema files

## 5.2 API server (artifacts/api-server)

NEW routes: behaviorSupports.ts, supportMeetings.ts, planUpdates.ts, hallPassResearch.ts, teacherRoster.ts, starterLists.ts, studentFinder.ts

NEW libs: supportMeetingEmail.ts, planUpdateEmail.ts (Resend email senders), safetyPlanEscort.ts (escort hold checks), kioskPassMinutes.ts, effectiveTeachers.ts (schedule-teacher resolution), lostInstruction.ts updates

UPDATED routes: hallPasses.ts, hallPassQueue.ts, kiosk.ts, safetyPlans.ts, schoolSettings.ts, pbis.ts, insights.ts, reports.ts, routes/index.ts (registration)

seed.ts — new idempotent boot migrations: ensureSafetyPlanEscortSchema, ensureBehaviorSupportsSchema, ensureSupportMeetingsSchema, ensurePlanUpdatesSchema, plus the school_settings ADD COLUMN statements; all invoked from src/index.ts at startup

## 5.3 Client (artifacts/client)

NEW components: TeacherRosterPage.tsx, BehaviorSupportsPage.tsx, SupportMeetingsPage.tsx (incl. Plan Updates tab), TeacherHallPassResearch.tsx, SafetyPlanEditor.tsx, PbisPointsHub.tsx, StarterListsPanel.tsx, StudentFinderModal.tsx, EnlargeableStudentPhoto.tsx

UPDATED: App.tsx (nav wiring incl. "Meetings" badge with 15s poll), Kiosk.tsx (escort block, wrong-kiosk logging, configurable pass minutes), InsightsWatchlist.tsx, SettingsHub.tsx

## 5.4 Functional changes shipped in this window (explicit list)

These ship in the same build; none require database changes beyond Sections 3-4. Listed here so nothing is missed in production acceptance testing:

Photos: Student photos with tap-to-enlarge (EnlargeableStudentPhoto) added to the Student Finder and the Pull-Out Request flow.

Invisible Student fix: "Invisible Student" report corrected — only POSITIVE interactions clear invisibility now; negative quick-log entries (which also write pbis_entries) no longer count as contact, fixing the incorrect reporting.

Tardy history: Tardy / Check-In History now sorts most-recent-first and adds new date-range filters: All / Today / This week / This month / custom from-to range.

PBIS integrity: Point selector controls on PBIS awarding — school-wide "allow point adjust" toggle and per-award point cap, enforced on ALL award endpoints server-side (single, bulk, and edit; Core Team exempt) so staff cannot skew the PBIS system. Backed by the two new school_settings columns in Section 3.2.

BIP on rosters: Behavior (BIP) pill added to Teacher Rosters — purple pill with hover detail from the new behavior_supports table.

Pull-out counters: Pull-out counters on the Teacher Roster (year-to-date per student, counted by referring teacher).

Report scoping: Hall Pass Reports opened to all staff with server-side scoping — non-privileged staff only ever receive numbers computed over their own visible students.

# 6. Configuration / Environment Requirements

Email: RESEND_API_KEY and RESEND_FROM_EMAIL must be present in production — the Support Meetings reminder emails and Plan Update notification/reminder emails send through Resend. Email sends are fire-and-forget: missing keys will not break the app, but no emails will go out.

Other: No other new environment variables, no new external services, and no new ports are required by this change set.

Backfill: No data backfill is required. All new columns have safe defaults; new features start empty.

# 7. Post-Migration Verification Checklist

psql: \dt behavior_supports support_meeting* plan_update*  → 7 tables present.

psql: SELECT kiosk_pass_minutes, pbis_allow_point_adjust, pbis_max_points_per_award, first_day_of_school FROM school_settings LIMIT 1;  → columns exist.

psql: SELECT escort_required FROM safety_plans LIMIT 1; and SELECT arrival_attempts FROM hall_passes LIMIT 1;

App boots with no schema errors in the server log (search for "[boot]" / "[seed]" errors).

Unauthenticated GET /api/plan-updates/meta and /api/support-meetings return 401 (routes registered).

Log in as an admin: Teacher Roster loads with pills; Meetings page shows My Meetings / Manage / Plan Updates tabs; Kiosk still creates and closes passes.

Send a test meeting reminder to confirm Resend keys are live in production.

# 8. Rollback Notes

Because every change is additive, rolling back the application build to the pre-7/30 version is safe without touching the database: the old build simply ignores the new tables and columns. Do NOT drop the new tables if any real data has been entered (meetings, behavior supports, plan updates).